# Dinner Decider — Post-MVP Development Plan

## Current foundation

The MVP currently includes:

- Ingredient and measurement system

- Recipe catalogue

- Pantry management

- Recipe serving scaling

- Pantry-based recommendations

- Rolling dinner plan

- Ingredient reservation lifecycle

- Grocery list generation

- Authentication and user accounts

The remaining roadmap starts with stabilising the completed MVP before expanding the product.

# Phase 1 — MVP Stabilisation

## Epic 9 — MVP Quality and Architecture Review

### Goal

Confirm that the completed MVP is reliable, understandable, and ready to support additional features.

### Main functionality

- Review the current architecture and folder structure.

- Identify duplicated or misplaced business logic.

- Confirm controllers remain thin.

- Confirm Form Requests handle validation and authorisation.

- Review action and service responsibilities.

- Review database constraints and indexes.

- Add missing feature and unit tests.

- Review transaction boundaries.

- Test critical edge cases.

- Update project documentation.

### Important test scenarios

- Archived recipes can be planned again.

- Duplicate dinner occurrences are supported.

- Cancelled dinners can be restored.

- Cooking with missing requirements requires explicit confirmation.

- Pantry allocation favours the earliest dinner.

- Grocery quantities recalculate correctly.

- Checked grocery items become unchecked when their required quantity increases.

- Staples can be temporarily unavailable without losing their staple designation.

- Manual grocery edits behave according to the existing project rules.

### Completion criteria

- All existing tests pass.

- Critical domain behaviour is covered by tests.

- No major business logic is duplicated.

- Required operations use database transactions.

- Architecture documentation reflects the actual implementation.

- Relevant documentation exists inside the docs folder.

# Phase 2 — Everyday Usability

## Epic 10 — Recipe Favourites

### Goal

Allow users to mark recipes as favourites and use favourite status throughout the application.

### Main functionality

- Favourite and unfavourite recipes.

- Display favourite status on recipe cards and detail pages.

- Filter the recipe catalogue to favourites.

- Optionally use favourite status in recommendation scoring.

- Preserve favourite status when a recipe is archived.

### Domain rule

Favourites belong to the authenticated user. They are not an intrinsic property of a recipe.

### Suggested implementation slices

- Add favourite persistence.

- Add favourite and unfavourite actions.

- Add interface controls.

- Add catalogue filtering.

- Integrate favourites into recommendation ordering.

- Add tests and documentation.

### Completion criteria

- Users can manage their own favourites.

- One user’s favourites do not affect another user.

- Archived recipes retain favourite relationships.

- Recommendations can consider favourites without ignoring pantry suitability.

## Epic 11 — Cooking and Dinner History

### Goal

Provide a reliable record of previously planned, cancelled, and cooked dinners.

### Main functionality

- Mark a dinner as cooked.

- Store the cooking date and time.

- Distinguish between planned, cooked, cancelled, and restored dinners.

- Display chronological dinner history.

- Filter history by recipe and date.

- Allow previously cooked recipes to be planned again.

- Preserve historical serving counts.

- Ensure later recipe edits do not rewrite historical facts.

### Historical snapshot considerations

A dinner occurrence may need to retain:

- Recipe name at the time

- Planned servings

- Ingredient requirements

- Selected substitutions

- Cooking date

- Final status

Only snapshot data that is necessary to accurately represent history.

### Suggested implementation slices

- Review the existing dinner lifecycle.

- Add cooked status and timestamps.

- Add historical snapshot behaviour.

- Build the history page.

- Add filters.

- Test archived, restored, and edited recipes.

### Completion criteria

- Cooked dinners appear in history.

- Recipe changes do not corrupt historical entries.

- Cancelled and restored dinners retain a clear lifecycle.

- Historical dinners can be replanned.

## Epic 12 — Decision Mode

### Goal

Help users choose what to eat when regular recommendations do not provide a clear answer.

### Main functionality

- Start a decision session.

- Generate a small selection of eligible recipes.

- Allow users to remove unsuitable choices.

- Reroll or select from the remaining recipes.

- Explain why recipes were selected.

- Add the chosen recipe directly to the dinner plan.

- Respect archived status, pantry availability, and active filters.

### Possible scoring factors

- Pantry match

- Missing ingredient count

- Favourite status

- Time since the recipe was last cooked

- Dietary filters

- Expiring pantry ingredients

- Estimated additional cost

Only use factors that have already been implemented.

### Suggested implementation slices

- Create decision-session logic.

- Build recipe candidate scoring.

- Add exclusion behaviour.

- Add reroll and random selection.

- Add direct dinner planning.

- Add deterministic tests.

### Completion criteria

- Decision results are understandable and reproducible.

- Users can exclude recipes without changing the recipe itself.

- Chosen recipes can be planned immediately.

- No AI is required for the first version.

# Phase 3 — Recipe Discovery and Flexibility

## Epic 13 — Recipe Tags and Dietary Filters

### Goal

Make recipes easier to organise, search, filter, and recommend.

### Main functionality

- Add reusable recipe tags.

- Add structured dietary properties.

- Filter recipes by one or more tags.

- Filter recommendations and decision mode.

- Show active filters clearly.

- Explain when recipes are excluded.

### Example structured properties

- Vegetarian

- Vegan

- Pescatarian

- Contains dairy

- Contains gluten

- Contains nuts

### Domain rules

- Free-form tags and structured dietary properties must remain separate.

- Allergy safety must not be inferred from incomplete data.

- Dietary properties should be based on explicit recipe or ingredient information.

### Suggested implementation slices

- Add tag models and relationships.

- Add tag management to recipe forms.

- Add structured dietary data.

- Add catalogue filters.

- Apply filters to recommendations.

- Apply filters to decision mode.

- Add tests.

### Completion criteria

- Multiple filters can be active at once.

- Recipe results remain predictable.

- Dietary data does not make unsupported safety claims.

## Epic 14 — Ingredient Substitutions

### Goal

Allow users to replace missing ingredients without modifying the original recipe.

### Main functionality

- Define ingredient substitutes.

- Support general and recipe-specific substitutions.

- Suggest substitutes when an ingredient is unavailable.

- Require explicit confirmation.

- Recalculate ingredient requirements.

- Recalculate pantry reservations.

- Recalculate grocery requirements.

- Store the chosen substitution on the dinner occurrence.

### Domain rules

- Substitutions never happen silently.

- A substitution does not permanently change the recipe.

- Quantity ratios may differ.

- Unsupported unit conversions remain blocked.

- Substitutions are recorded for historical accuracy.

### Suggested implementation slices

- Model substitution relationships.

- Add substitution management.

- Show suggestions for missing ingredients.

- Add explicit substitution confirmation.

- Integrate with reservations.

- Integrate with grocery generation.

- Add quantity and unit tests.

### Completion criteria

- Original recipes remain unchanged.

- Confirmed substitutions affect planning calculations.

- Unsupported conversions produce a clear error.

- Historical dinners retain their selected substitutions.

# Phase 4 — Household Support

## Epic 15 — Shared Households

### Goal

Allow multiple authenticated users to share a pantry, dinner plan, recipes, and grocery list.

### Main functionality

- Create a household.

- Create a default household for existing users.

- Invite registered users.

- Accept or decline invitations.

- Assign household roles.

- Switch between households.

- Share household-owned data.

- Keep personal preferences user-specific.

### Suggested initial roles

- Owner

- Member

Avoid complex custom permissions in the first version.

### Likely household-owned data

- Pantry inventory

- Pantry stock batches

- Dinner occurrences

- Ingredient reservations

- Grocery items

- Household-created recipes

- Package and price preferences

### Likely user-owned data

- Recipe favourites

- Personal preferences

- Active household selection

- Household memberships

- Invitation responses

### Suggested implementation slices

#### Slice 1 — Household foundation

- Add households.

- Add household memberships.

- Create default households for existing users.

- Assign each existing user as owner.

#### Slice 2 — Active household context

- Store or determine the active household.

- Add household switching.

- Scope queries to the active household.

- Add tenant-isolation tests.

#### Slice 3 — Pantry ownership

- Migrate pantry records to households.

- Update pantry actions and queries.

- Confirm allocation remains household-specific.

#### Slice 4 — Dinner-plan ownership

- Migrate dinners and reservations.

- Update planning, cancellation, restoration, and cooking behaviour.

#### Slice 5 — Grocery ownership

- Migrate grocery items.

- Update grocery generation and recalculation.

#### Slice 6 — Shared recipes

- Decide which recipes are household-owned.

- Preserve personal favourites.

- Preserve archived recipe behaviour.

#### Slice 7 — Invitations

- Invite users.

- Accept and decline invitations.

- Prevent duplicate invitations.

#### Slice 8 — Membership management

- View members.

- Remove members.

- Leave a household.

- Prevent removal of the final owner.

- Support ownership transfer if needed.

### Completion criteria

- Existing users retain all data.

- Every user belongs to at least one household.

- Users can belong to multiple households.

- Household data is completely isolated.

- Personal favourites remain user-specific.

- The final household owner cannot accidentally leave.

# Phase 5 — Smarter Pantry Management

## Epic 16 — Pantry Expiry Dates

### Goal

Help users use ingredients before they expire.

### Main functionality

- Add optional expiry dates.

- Support multiple stock batches for the same ingredient.

- Highlight ingredients nearing expiry.

- Filter pantry stock by expiry state.

- Allocate stock using the earliest suitable expiry date.

- Prioritise recipes that use expiring ingredients.

### Architectural impact

The current pantry model may need to be divided into:

- Pantry ingredient

- Stock batch

- Quantity

- Unit

- Expiry date

- Availability state

### Suggested implementation slices

- Refactor pantry stock into batches.

- Add expiry-date entry.

- Update reservation and allocation logic.

- Add expiry warnings.

- Add pantry filters.

- Integrate expiry into recommendations.

- Add multi-batch allocation tests.

### Completion criteria

- The same ingredient can have multiple expiry dates.

- Allocation uses the earliest suitable stock.

- Expired and unavailable stock is handled correctly.

- Recipe recommendations can consider expiring ingredients.

## Epic 17 — Package Sizes and Supermarket Rounding

### Goal

Translate exact ingredient requirements into realistic package purchases.

### Main functionality

- Define package sizes for ingredients.

- Suggest package counts.

- Display required and purchased quantities.

- Allow manual package overrides.

- Keep exact recipe requirements separate from shopping quantities.

- Support multiple package options.

### Example

Required quantity:

- 650 g rice

Known package:

- 500 g

Suggested purchase:

- 2 packages

- 1,000 g total

### Domain rules

- Package rounding does not change recipe requirements.

- Unsupported mass-volume conversions remain blocked.

- Package selection should minimise unnecessary excess where reasonable.

- Manual overrides should remain visible.

### Suggested implementation slices

- Add package-size models.

- Add package management.

- Build package-selection logic.

- Update grocery calculations.

- Add manual override behaviour.

- Add rounding tests.

### Completion criteria

- Grocery items show exact need and suggested purchase amount.

- Package counts recalculate correctly.

- Users can override suggestions.

- Recipe measurements remain unchanged.

## Epic 18 — Grocery Prices and Budgeting

### Goal

Estimate shopping costs and support budget-aware planning.

### Main functionality

- Add optional prices to package sizes.

- Calculate grocery-item estimates.

- Calculate grocery-list totals.

- Separate known and unknown costs.

- Estimate recipe costs.

- Rank recommendations by additional cost.

- Add an optional dinner-plan budget.

### Domain rules

- Prices are estimates unless tied to a verified external source.

- Unknown prices must not be treated as zero.

- Price history may be needed later, but is not required initially.

- Budget scoring should never override mandatory dietary filters.

### Suggested implementation slices

- Add prices to package sizes.

- Calculate grocery-item estimates.

- Display grocery-list totals.

- Calculate estimated recipe cost.

- Add cost-aware recommendation scoring.

- Add optional budget constraints.

- Add missing-price tests.

### Completion criteria

- Known and unknown costs are clearly separated.

- Recipe costs are based on required purchase amounts.

- Budget-aware recommendations remain explainable.

- Missing prices do not produce misleading totals.

# Phase 6 — Data Entry Improvements

## Epic 19 — Recipe Import

### Goal

Reduce manual recipe entry.

### Recommended implementation order

- JSON import

- Structured Schema.org recipe data

- URL import

- Manual review and confirmation

### Main functionality

- Import structured recipe data.

- Match ingredient names to existing ingredients.

- Identify unknown or ambiguous ingredients.

- Validate imported quantities and units.

- Show a review screen.

- Require confirmation before saving.

- Display unsupported fields clearly.

### Domain rules

- Imported recipes use the same application actions as manually created recipes.

- Import logic must not bypass validation.

- Unsupported measurements require correction.

- Automatic ingredient matching must be reviewable.

### Suggested implementation slices

- Create import DTOs.

- Add JSON import.

- Add ingredient matching.

- Add ambiguity resolution.

- Build the review screen.

- Add structured webpage import.

- Add validation and failure tests.

### Completion criteria

- No imported recipe is saved without review.

- Invalid measurements are rejected or corrected.

- Existing ingredients are reused where appropriate.

- Import behaviour does not duplicate recipe creation logic.

## Epic 20 — AI-Assisted Recipe Processing

### Goal

Use AI to help structure unformatted recipe content while keeping deterministic application logic under application control.

### Main functionality

- Paste unstructured recipe text.

- Extract recipe name, servings, ingredients, instructions, and tags.

- Suggest ingredient matches.

- Highlight uncertain values.

- Show a review screen.

- Require confirmation before saving.

### Architecture rules

- Place AI providers behind an interface.

- Keep provider-specific code in infrastructure.

- Use structured responses.

- Validate every response.

- Never allow AI to write directly to the database.

- Do not use AI for pantry allocation, measurement conversion, reservations, or grocery calculations.

- Provide a fake provider for automated tests.

- Handle timeouts and malformed responses.

### Suggested implementation slices

- Define the AI extraction interface.

- Create extraction DTOs.

- Add a fake test provider.

- Integrate one real provider.

- Validate structured responses.

- Build a review screen.

- Add timeout and error handling.

- Document privacy and costs.

### Completion criteria

- AI output is always reviewed.

- Invalid AI output cannot enter the domain.

- The application works without the AI provider.

- Deterministic domain rules remain outside AI code.

# Phase 7 — Product Expansion

## Epic 21 — Barcode Scanning

### Goal

Speed up pantry entry for packaged products.

### Main functionality

- Scan a barcode using a device camera.

- Allow manual barcode entry.

- Look up known product information.

- Map products to internal ingredients.

- Read package quantity and unit.

- Require confirmation before adding stock.

- Save confirmed product mappings.

- Support unknown products manually.

### Dependency

This epic depends on package-size modelling.

### Suggested implementation slices

- Add barcode fields and mappings.

- Add manual barcode lookup.

- Integrate a product-data provider.

- Add ingredient matching.

- Add camera scanning.

- Add pantry confirmation flow.

- Add caching and error handling.

### Completion criteria

- Unknown barcodes do not block pantry entry.

- External product data is reviewed before saving.

- Scanned package quantities use existing package logic.

- External providers are isolated behind an interface.

## Epic 22 — Progressive Web App

### Goal

Make the application convenient on mobile devices while cooking and shopping.

### Main functionality

- Improve responsive layouts.

- Add an application manifest.

- Add application icons.

- Add a service worker.

- Cache static application assets.

- Provide an offline fallback.

- Optimise pantry and grocery workflows for mobile.

- Support installation on mobile devices.

### Initial limitation

Do not support complex offline editing until conflict resolution has been designed.

### Suggested implementation slices

- Audit mobile usability.

- Improve responsive layouts.

- Add manifest and icons.

- Add service worker.

- Cache the application shell.

- Add offline fallback.

- Test installation and updates.

### Completion criteria

- The application is installable.

- Core screens work well on mobile.

- Losing connection produces a useful fallback.

- Cached data does not expose another user’s household information.

## Epic 23 — Public API

### Goal

Expose stable application functionality for future mobile clients and integrations.

### Main functionality

- Add versioned API routes.

- Add API authentication.

- Add API resources.

- Add consistent validation errors.

- Add pagination and filtering.

- Add household-aware authorisation.

- Add rate limiting where appropriate.

- Add API tests.

- Add API documentation.

### Architecture rules

- Web and API controllers use the same actions.

- API controllers must not duplicate business logic.

- API resources control output shape.

- Internal database models must not be returned directly.

- Household boundaries must be enforced for every endpoint.

### Suggested implementation slices

- Establish API conventions.

- Add authentication.

- Add read-only recipe endpoints.

- Add pantry endpoints.

- Add dinner-plan endpoints.

- Add grocery endpoints.

- Add filtering and pagination.

- Add rate limiting and documentation.

### Completion criteria

- API responses are versioned and consistent.

- All endpoints enforce household ownership.

- API and web behaviour use the same domain actions.

- Core endpoints have feature tests.

# Recommended Development Order

- Epic 9 — MVP Quality and Architecture Review

- Epic 10 — Recipe Favourites

- Epic 11 — Cooking and Dinner History

- Epic 12 — Decision Mode

- Epic 13 — Recipe Tags and Dietary Filters

- Epic 14 — Ingredient Substitutions

- Epic 15 — Shared Households

- Epic 16 — Pantry Expiry Dates

- Epic 17 — Package Sizes and Supermarket Rounding

- Epic 18 — Grocery Prices and Budgeting

- Epic 19 — Recipe Import

- Epic 20 — AI-Assisted Recipe Processing

- Epic 21 — Barcode Scanning

- Epic 22 — Progressive Web App

- Epic 23 — Public API

# Codex Workflow for Every Epic

Do not ask Codex to implement an entire epic in one prompt.

## Step 1 — Repository analysis

Ask Codex to inspect:

- Architecture documentation

- Models

- Migrations

- Actions and services

- Controllers

- Form Requests

- Policies

- Routes

- Blade components

- Tests

- Existing documentation

Codex should not modify files during this step.

## Step 2 — Implementation plan

Codex should describe:

- Current relevant behaviour

- Domain concepts affected

- Database changes

- New and modified classes

- Existing code to reuse

- Required refactoring

- Vertical implementation slices

- Acceptance criteria

- Tests

- Risks and edge cases

- Documentation updates

- Recommended first slice

## Step 3 — Implement one vertical slice

Each slice should normally include:

- Migration

- Model or domain changes

- Action or service

- Validation and authorisation

- Controller and route

- User interface

- Tests

- Documentation

## Step 4 — Review the slice

After implementation, Codex should:

- Run relevant tests.

- Review the complete diff.

- Check duplicated logic.

- Check naming and responsibilities.

- Check transaction boundaries.

- Check authorisation.

- Check household data isolation.

- Check for unnecessary abstractions.

- Confirm documentation is accurate.

## Step 5 — Refactor

Refactor only after working behaviour is covered by tests.

# Reusable Codex Planning Prompt

## Task

We are starting Epic [NUMBER] — [EPIC NAME] in the Laravel Dinner Decider project.

Inspect the repository before making changes. Review the existing architecture documentation, models, migrations, actions, services, controllers, Form Requests, policies, routes, views, components, and tests.

Do not modify any files yet.

Produce a repository-specific implementation plan for this epic.

## Project principles

- Follow Laravel conventions.

- Keep the application a modular monolith.

- Keep controllers thin.

- Use Form Requests for HTTP validation and authorisation.

- Put meaningful use cases in focused actions or services.

- Keep deterministic domain calculations outside controllers.

- Do not introduce abstractions without a concrete need.

- Reuse existing application actions instead of duplicating logic.

- Use database transactions when operations must succeed or fail together.

- Respect authenticated user and household ownership boundaries.

- Preserve the Netherlands-first metric measurement system.

- Do not introduce unsupported mass-volume conversions.

- Do not introduce unsupported piece-weight conversions.

- Preserve the rolling dinner-plan design.

- Pantry allocation must favour the earliest dinner.

- Cooking with missing requirements requires explicit confirmation.

- Archived recipes may be planned again.

- Duplicate dinner occurrences are supported.

- Cancelled dinners may be restored.

- Generated grocery quantities may be manually edited.

- Manual generated-item edits do not have to survive later recalculation.

- A checked generated grocery item becomes unchecked when its required quantity increases.

- Staples may be temporarily unavailable without losing their staple designation.

- Add or update documentation inside the docs folder.

- Do not overwrite the existing architecture document.

- Keep the architecture document accurate and up to date.

- Use descriptive inline comments for non-obvious reasoning.

- Do not add comments that merely repeat obvious code.

## Required output

Provide:

- A summary of the current relevant implementation.

- The domain concepts affected.

- Proposed database changes.

- Proposed classes and file locations.

- Existing code that should be reused.

- Code that should be refactored before implementation.

- The implementation divided into small vertical slices.

- Acceptance criteria for each slice.

- Required feature and unit tests.

- Risks, edge cases, and migration concerns.

- Documentation that must be updated.

- The recommended first slice.

Wait for approval before changing files.